# Aimerce v. Elevar – Superfeet.com

# Client-Ready Summary: Superfeet Tracking Test (Jan 1–Mar 1, 2026)

Executive conclusion
The February 2026 Aimerce test did not show a material negative impact on core commerce outcomes (orders, order rate, conversion).

We did see temporary top/mid-funnel turbulence (higher bounce, lower checkout reach), most pronounced in early February, with recovery by late February.

The data in GA4 and Shopify is stable month over month. Aimerce captured comparable event data to Elevar. No negative impact on customer behavior or site speed. My recommendation is Aimerce long term - reduces GTM dependency, improves speed trajectory, reduces tech debt.

The Meta issue we encountered was confusing but after reviewing data out of Meta, I believe the issue was most likely a mixed-implementation artifact, not customer harm from Aimerce. Aimerce was sending server-side events while legacy Elevar/GTM browser pixels were still firing; without shared Meta dedupe keys (primarily matching event_name + event_id), deduplication falls and attribution/optimization signals get noisy. That matches the data: February showed weaker Meta attribution alignment, while Shopify conversion and order-rate metrics stayed relatively stable. This supports interpreting the degradation as test-setup noise, not evidence that Aimerce underperforms.

Scope analyzed
Daily Shopify metrics for:

- Sessions and visitors

- Bounce rate and session duration

- Funnel rates (add to cart, reached checkout, completed checkout)

- Orders and AOV
Periods:

- Pre: January 1–31, 2026

- During: February 1–28, 2026

- Post snapshot: March 1, 2026

Pre vs During results (daily averages)

- Sessions: 5430.8 -> 5341.4 (-1.65%, not meaningful)

- Orders: 280.7 -> 275.5 (-1.83%, not meaningful)

- Order rate (Orders/Sessions): 5.10% -> 5.19% (+1.74%, not meaningful)

- Conversion rate: 3.34% -> 3.25% (-2.54%, not meaningful)

- AOV: $69.43 -> $70.69 (+1.82%, not meaningful)

- Bounce rate: 66.25% -> 68.71% (+3.71%, meaningful increase)

- Avg session duration: 112.7s -> 104.4s (-7.4%, meaningful decrease)

- Reached checkout rate: 5.90% -> 5.11% (-13.39%, meaningful decrease)

During-period pattern (important)

- Early Feb (Feb 1–10): weakest quality (CVR 3.00%, Order rate 4.83%, Bounce 69.88%)

- Late Feb (Feb 21–28): recovered (CVR 3.47%, Order rate 5.44%, Bounce 68.28%)
This recovery while still in the test window suggests setup turbulence, not persistent customer harm.

Post snapshot (Mar 1)

- Sessions 5,613, Orders 290, Order rate 5.17%, Bounce 67.47%
Directional read is consistent with stabilization, but one day is not enough for trend claims.

Recommendation
Aimerce appears non-inferior to Elevar on customer-impact metrics in this test.
The main issues observed are more consistent with test configuration complexity (parallel systems, routing/pixel overlap) than with a platform-driven decline in commerce performance.

Confidence level
Medium-high on customer/site impact conclusion.
Medium on measurement-quality conclusion until Meta dedupe diagnostics and Klaviyo duplicate-send logs are added to the same timeline.

CWV Addendum

Context
Core Web Vitals daily counts from Shopify were reviewed for:

- Pre: January 1–31, 2026

- During: February 1–28, 2026

- Post snapshot: March 1, 2026

To control for traffic changes, results were normalized as poor views per 1,000 sessions.

Findings

- CLS (layout stability): stable

- Pre vs During CLS poor/1k sessions: 13.42 -> 13.92 (+3.7%, not statistically meaningful)

- LCP (load performance): degraded during February

- Pre vs During LCP poor/1k sessions: 10.33 -> 12.79 (+23.8%, meaningful increase)

- INP (interaction responsiveness): strong improvement

- Pre vs During INP poor/1k sessions: 8.62 -> 2.99 (-65.3%, meaningful decrease)

- This drop begins around January 28, 2026, before the formal February test period, so attribution to Aimerce vs Elevar alone is not supported.

- Post directional check (March 1, 2026): healthy

- CLS/1k: 12.12

- LCP/1k: 11.05

- INP/1k: 1.07
Single-day only; directional, not conclusive trend.

Interpretation
CWV data does not show evidence that the February tracking test harmed layout stability (CLS).
The key technical watch item is LCP degradation in February, which should be treated as a performance optimization issue rather than direct proof of vendor inferiority.

Final Recommendation Language
Based on customer behavior, commerce outcomes, and CWV:

- Aimerce appears non-inferior to Elevar on business-impact metrics in this test.

- Observed issues are more consistent with test/setup complexity than persistent customer harm.

- Proceeding with Aimerce is reasonable if governance controls are in place (pixel ownership, flow routing, monitoring, rollback).

Post-Decision Guardrails (first 7 days after cutover)

- LCP poor views per 1k sessions (primary technical guardrail)

- Checkout reach rate

- Order rate (Orders/Sessions)

- Klaviyo duplicate-send incident count

- Meta unmatched/dedup diagnostic exceptions